# Neighbours Club — Progress Summary (after Step 4)

Date: April 2026 Project: Neighbours Club — hyperlocal group-buy MVP for Kanata, Ottawa Build stage: Steps 1–4 of 7 complete; Step 5 pending scope decisions

## Overview

Neighbours Club is a group-buy platform where neighbourhood residents pool orders to unlock tiered discount pricing from suppliers. Payments use Stripe with manual capture — cards are authorized when a member joins a deal, and actually charged only when the deal closes successfully. Fulfillment is pickup-only for MVP.

The build is proceeding in seven locked steps, each with explicit stop gates and deliverables. Steps 1–4 are done and verified. Step 5 (admin UI) is next.

## Technology stack

- Framework: Next.js 16 (App Router), TypeScript strict mode, Turbopack dev compiler

- Styling: Tailwind CSS with design tokens (teal #0F766E primary, amber #F59E0B accent, warm off-white background)

- Database: PostgreSQL (local dev), Prisma ORM

- Auth: Auth.js v5 with Credentials provider, JWT session strategy (30-day max age, httpOnly cookies, sameSite lax)

- Passwords: bcryptjs, cost factor 10

- Payments: Stripe server SDK + Stripe.js + @stripe/react-stripe-js Payment Element (test mode)

- Validation: Zod on all API inputs

- Local Stripe webhook testing: Stripe CLI listen --forward-to

- Hosting target: Vercel (not yet deployed — local dev only)

## Step 1 — Project scaffolding and data layer

Completed and verified.

- Next.js project initialized with App Router, TypeScript, Tailwind

- Prisma schema with 6 models: User, Supplier, Deal, DealTier, Order, AuditLog

- Three enums: Role, DealStatus, OrderStatus (the latter later extended in Step 4)

- Idempotent seed script creating 4 users (1 admin, 3 members), 3 suppliers, 3 deals (OPEN, DRAFT, COMPLETED), and 4 orders — verified to run cleanly on repeat invocations

- Git initialized with proper .gitignore (ignores .env, tracks .env.example)

- Verified via Prisma Studio, second seed run, and dev server

## Step 2 — Authentication

Completed and verified.

- Auth.js v5 Credentials provider with JWT session strategy

- Signup endpoint creates MEMBER users only (admins are seeded, never self-signup)

- Signin compares bcrypt hashes; never leaks whether email vs. password was wrong

- Route protection via Next.js proxy.ts (the Next.js 16 convention, replaces the old middleware.ts)

- Member routes protected: /my-deals, /account, /api/me/*

- Admin routes protected: /admin, /admin/*, /api/admin/*

- Non-admin users hitting admin routes redirect silently to /my-deals

- Header adapts to auth state and role (shows "Admin" link only for ADMIN role)

- Placeholder pages: /signup, /signin, /my-deals, /account, /admin

- API routes: POST /api/auth/signup, GET /api/me, plus the Auth.js catch-all

Verified across all six test scenarios (signup flow, signin as member, signin as admin, member-blocked-from-admin, unauthenticated-redirect, sign-out-clears-session).

## Step 3 — Public deal browsing

Completed and verified.

- /deals lists all OPEN deals, sorted by closing date, with progress bars and current tier pricing

- /deals/[slug] shows: breadcrumb, status badges, full description, member progress toward next tier, complete tier table with current tier highlighted, pickup details (location, address, window), and three-state CTA

- CTA states:

  - Signed out → "Sign in to join"

  - Signed in, no order → "Join this deal"

  - Signed in, existing order → "You're in!"

- DRAFT and CANCELLED deals return 404 on detail page

- Read-only — no join functionality yet (that's Step 4)

## Step 4 — Stripe integration and join/leave flows

Completed and verified across 7 test scenarios.

### Architectural decisions (important for review)

Authorization state is webhook-authoritative. The server never marks an order AUTHORIZED based on client-reported state. The flow is:

- Member clicks "Join this deal" and enters card

- Server creates Order with status PENDING_AUTHORIZATION and a new Stripe PaymentIntent (manual capture)

- Server returns clientSecret to client

- Client mounts Stripe Payment Element and calls stripe.confirmPayment()

- Stripe confirms the card hold and fires payment_intent.amount_capturable_updated webhook

- Webhook handler finds the Order by stripePaymentIntentId and promotes it from PENDING_AUTHORIZATION → AUTHORIZED

- Client-side confirmPayment() resolves and redirects to confirmation screen

This prevents the common bug where an order is marked AUTHORIZED before the card hold is actually confirmed (e.g., if the user closes the tab mid-flow).

A 15-minute cleanup cron voids stuck PENDING_AUTHORIZATION orders at /api/cron/cleanup-pending-orders (protected by CRON_SECRET header). For MVP this is invoked manually; Vercel Cron wiring comes in Step 6.

Lazy Stripe Customer creation: customers are created in Stripe only when a user joins their first deal, not at signup. Keeps Stripe's customer list clean of never-active members.

Manual capture, not automatic: all PaymentIntents are created with capture_method: "manual". Capture happens only when a deal closes successfully (Step 6).

Idempotent retry handling: if a user double-clicks join within 2 minutes with the same quantity, the server returns the existing clientSecret instead of creating a duplicate PaymentIntent.

Terminal-status revival: if a user previously joined and left a deal (order VOIDED), they can rejoin — the endpoint reuses the existing DB row (which still holds the (userId, dealId) unique slot) rather than trying to insert a duplicate. This was a bug found during testing and fixed.

Seed orders without Stripe IDs: orders from Step 1's seed have no stripePaymentIntentId. The leave endpoint handles this gracefully by skipping the Stripe cancel call and logging an ORDER_VOID_STRIPE_SKIPPED_NO_INTENT audit entry.

### Schema additions

- Added PENDING_AUTHORIZATION to OrderStatus enum (first position)

- Full enum is now: PENDING_AUTHORIZATION, AUTHORIZED, CAPTURED, CAPTURE_FAILED, VOIDED, PICKED_UP, REFUNDED, NO_SHOW

### API routes built

- POST /api/deals/[slug]/join — creates order + PaymentIntent, returns clientSecret

- DELETE /api/deals/[slug]/leave — cancels PaymentIntent, voids order

- GET /api/me/orders — returns user's orders grouped by active / upcoming pickup / history

- POST /api/stripe/webhook — signature-verified, handles three events explicitly:

  - payment_intent.amount_capturable_updated → promotes PENDING_AUTHORIZATION to AUTHORIZED

  - payment_intent.canceled → ensures VOIDED status (idempotent)

  - payment_intent.payment_failed → moves to VOIDED

- POST /api/cron/cleanup-pending-orders — voids PENDING_AUTHORIZATION orders older than 15 minutes

### UI built

- Join flow with inline Stripe Payment Element

- Soft commitment messaging throughout ("We'll authorize up to $X on your card. You'll only be charged the final price when the deal closes — likely less if more members join.")

- Confirmation screen after join with "You're in!" headline

- /my-deals with three sections: Active, Upcoming pickup (empty until Step 6), History

- Leave-deal button with confirmation dialog

### State transitions implemented and tested

| From | To | Trigger |
| --- | --- | --- |
| (none) | PENDING_AUTHORIZATION | Member clicks join, server creates order + PI |
| PENDING_AUTHORIZATION | AUTHORIZED | Stripe webhook amount_capturable_updated |
| PENDING_AUTHORIZATION | VOIDED | Cleanup cron (>15 min old) OR Stripe webhook payment_intent.canceled |
| AUTHORIZED | VOIDED | Member leaves deal, or Stripe webhook payment_failed |
| VOIDED | PENDING_AUTHORIZATION | Member rejoins (row reused via update, not insert) |

CAPTURED, REFUNDED, PICKED_UP, NO_SHOW, and CAPTURE_FAILED transitions are deferred to Step 6.

### Test scenarios verified

- Fresh join → browser showed "You're in!", Stripe CLI showed amount_capturable_updated event delivered, Prisma showed order transitioning PENDING_AUTHORIZATION → AUTHORIZED, Stripe dashboard showed PaymentIntent "Authorized (uncaptured)"

- Order details correct → stripePaymentIntentId populated, maxAuthorizedAmount = $22.00

- Stripe dashboard → PaymentIntent visible with Authorized status

- /my-deals page → Active section shows new order with correct details; History section shows seed order with status PICKED_UP

- Leave flow → order moves to VOIDED in DB; Stripe dashboard shows PaymentIntent Canceled; webhook event delivered

- Abandonment cleanup → close browser mid-join, manually timestamp the order 20 min old, curl the cleanup endpoint with CRON_SECRET header, verify {"voided": 1, ...} response, verify order VOIDED in DB, verify PaymentIntent Canceled in Stripe

- Seed order leave → seed order with no stripePaymentIntentId voided cleanly; server log confirmed "skipping Stripe cancel"; audit log entry ORDER_VOID_STRIPE_SKIPPED_NO_INTENT written

### Known open items

- Capture-related Stripe events (payment_intent.succeeded after capture) are not yet handled. Webhook logs them as unhandled, which is intentional for Step 4.

- Email confirmations not yet sent (Resend integration is Step 7)

- Cleanup cron is not yet scheduled on Vercel (scheduled jobs come in Step 6)

- Image hosting for deals is not yet implemented (decision pending for Step 5)

## What's still to come

| Step | Focus |
| --- | --- |
| Step 5 | Admin UI: dashboard, deal creation form, supplier CRUD, order viewing |
| Step 6 | Deal closure automation, payment capture on success, void on failure, pickup marking, Vercel Cron wiring |
| Step 7 | Polish: Resend email, Twilio SMS pickup reminders, password reset, FAQ/legal pages, mobile review, Stripe live-mode test |

Launch criteria (documented in scoping doc Section 12) include: three real deals ready as DRAFTs, dry-run completed with seed audience, pickup location secured, refund-capable Stripe balance, and corporate Stripe verification complete.

## Operational blockers to resolve in parallel with build

These don't block build progress but block launch:

- Stripe corporation verification for IREN Technologies Inc. (required before switching from test mode to live mode). Process can take multiple business days; started but not complete.

- Kanata pickup location — café partnership, community space, or home base. Not yet secured.

- First three suppliers — signed commitments for the initial deals. Not yet negotiated.

- Seed audience — 30–40 likely buyers from founder's network to ensure first-deal threshold is met. Not yet built.

- Domain — neighboursclub.ca availability to be confirmed and registered.

- Legal — Terms, Privacy, Refund policy to be drafted.

## Repository state

- Project location: C:\Users\Charles Alex\neighbours_club

- Git initialized, Steps 1–3 committed; Step 4 commit pending (awaiting successful verification — now complete, ready to commit)

- Database: local PostgreSQL, one migration applied (init) plus one pending migration for PENDING_AUTHORIZATION enum addition

- All 7 Step 4 test scenarios passed

End of summary.